Fleckney Sports Centre

Business Case

Version 2 January 2024

Contents

- Section 1: Project Overview and Background – Page 3

- Section 2: Reasoning and Need for a New Facility – Page 7

- Section 3: Consultation – Page 13

- Section 4: Proposed New Facility – Page 16

- Section 5: New Sports Centre Costings and Funding – Page 22

- Section 6: Financial Projection – Page 24

Section 1: Project Overview and Background

Overview

Fleckney Sports Centre is operated by Fleckney Parish Council to provide local residents the opportunity to take part in a wide range of recreation, sport and exercise activities. These opportunities are widened by the other on-site facilities being a 3g football pitch, cricket pitch, skate park and recreation park including a number of grass football pitches covering junior and adult football.

The Parish Council also offers recreational park facilities at the Lodge Road site in the village.

Fleckney and the surrounding areas have rapidly increasing populations, increasing the need for high quality community facilities. In the 2021 census, Harborough District had shown a population increase of 14.3%, the highest growth percentage of any local authority in the East Midlands.

In 2018, Harborough District Council inspected the facility and deemed it 'unfit for purpose'. The building has also been classed as 'unappealing' in local surveys, which has affected use by the local community.

In the 5 years since the Harborough District Council inspection, the building has had ongoing repairs and is at risk of becoming an unattractive option for people to use for their leisure time. As customer satisfaction lessens, it would be expected participation would diminish and the facility may come to the end of its viable financial and operational life.

Having fewer recreational opportunities in the area has the potential to impact on the physical and mental wellbeing of current and future facility users and will impact Fleckney when trying to increase participation data for national surveys such as Sport England ‘Active Lives’.

Due to the want and need to offer an increased programme of activity for the community, the Parish Council have the aim to build a new, modern facility that is fit for purpose, and inviting and welcoming for all.

To start this process, consultants were commissioned to look at the cost, supply and demand in Fleckney, culminating in the production of 2 reports (RIBA stages 0/1). This included consultation with local residents, community groups and sports clubs. These reports indicated the need for an expanded and upgraded building to meet the need of an ever-growing local population.

Background

The current sports centre consists of the following facilities:

1 badminton court sized Sports Hall

Office

Changing Rooms

Meeting Room

Kitchen

Additionally in the outdoor space (8 acres of land), there are the following facilities:

All Weather Pitch

Children’s Play Area

Grass Football Pitches

Cricket Pitch

Outdoor Gym Equipment

Outdoor Table Tennis Tables

Skatepark

Basketball/Football Area

80 Space Car Park

These facilities currently have an estimated 500 - 600 users per week as well as those who use the recreation park for pursuits such as dog walking and jogging.

Fleckney Parish Council via the Clerk to the Council oversees facility development and staffing. The Facility Manager is in charge of the day to day running of the facilities and sports development initiatives. Meetings take place monthly with the Parish Council Recreation Committee and Facility Manager.

Premises Officers and a Maintenance Officer carry out duties at the facility and external contractors undertake cleaning, hygiene and night time security tasks.

The building is a prefabricated structure that was built in the 1980's. Since then, a number of extensions have been added and a lack of upgrades to the appearance has left the building to look unaesthetically pleasing. Users have commented that the appearance of the facility is 'off putting'.

The current building has also become costly to maintain with frequent repairs required to the structures and systems. For example, the electrical system has become very complex and does not support the building’s needs. Heating systems are also outdated, inefficient and costly.

Despite the lack of improvements in the sports centre, it continues to play a vital role in the community. As well as providing participation opportunities in a range of activities, the facility is also key to sports club development in the area. The sports centre is home to Fleckney Athletic Football Club, Fleckney Village Cricket Club and Fleckney Spinners Table Tennis Club. All 3 clubs are currently thriving with increasing member numbers in what is a difficult time for grassroots sport.

Moving forward, the current building will struggle to meet the demands of users and clubs in terms of quality and size of facilities.

Local Area Population and Characteristics

Local Area Population

Fleckney is part of Harborough District, and both the village and District have ever-growing populations. Harborough was identified as the fastest growing population for a Local Authority in the East Midlands at the 2021 census. The village of Fleckney has seen a large rise in completed and ongoing housing developments which will see its population grow, increasing the need to provide fit for purpose facilities.

To give an indication of the local populations that the Sports Centre offers easily accessible activity to, we can look at the following statistics (Census 2021):

Population of Fleckney - 4900

Population in a 5km radius of the Sports Centre - 19,900

Population in a 10km radius of the Sports Centre - 187,400

Population Characteristics

Within Fleckney, groups from 45 to 84 years of age are all represented at higher percentage levels than the national average. Age groups between 20 and 44 years of age are represented at a lower percentage than the England average. (Census 2021)

Life expectancy is higher than the national average (males 81 years/females 84 years: Harborough Health Profile), enhancing the need for a wide range of local provision that is easily accessible for all.

Females (51%) are represented slightly higher than males (49%).

In terms of the ethnicity of people in Fleckney, 93% are classed as White, 2.5% Asian/Asian British/Asian Welsh and 2.2% from mixed or multiple ethnic groups.

Section 2: Reasoning and Need for a New Facility

Sport and Physical Activity Participation Levels

The Sport England ‘Active Lives’ survey, which is referenced within the ‘Health Profile for Harborough’ (Harborough District Council) has shown the following statistics up to November 2021, for adults 16+ years of age:

21.2% of people in the Harborough area are classed as inactive (doing less than 30 minutes of activity per week). This equates to 16,500 people and was an increase from 18.8% of people in November 2020.

14.6% of people in Harborough are classed as fairly active (doing between 30 and 150 minutes of activity per week).

64.3% of people in the area are classed as active (At least 150 minutes per week). This was a decrease from 69.9% in November 2020.

From this data, whilst Harborough compares favourably to national figures there is still a large population of people not reaching the suggested amount of activity. It is also important to ensure opportunities are made available to maintain the levels of those classed as active, and stop any decline in those taking part.

When looking at data for those 16 years of age and under, activity rates are (2020-21 academic year):

26.8% are classed as inactive (less than 30 minutes per day)

23.3% are classed as fairly active (30 – 59 minutes per day)

50% are classed as active (60 minutes or more per day)

Again, this data suggests that it is important to provide young people easily accessible activity and sport on a daily basis. The sports centre is an important venue for this within Fleckney, and an increased capacity and offer for young people will help to support an increase in participation and the positive benefits of this.

From the ‘Active Lives’ survey we can also see the following trends in term of participation in Harborough:

- 22.3% of males in Harborough are inactive (less than 30 minutes per week), compared to 20.2% of Females.

- 65.3% of females are classed as active, compared to 63% of males.

- Trends have changed in terms of participation by age. Previously there was a quite clear correlation between activity levels decreasing as age increased. In the most recent data, those aged between 65 and 74 have the highest level of percentage classed as active (At least 150 minutes of activity per week). By contrast, those in the 25 -34 age group have seen a sharp decrease in percentage of who are classed as active. This has gone from 71% in 2019 to 62% in 2021.

- 36% of people who have a disability or long-term health condition are classed as inactive.

These figures again show that there is a need to provide quality facilities and provision of activity to entice those currently inactive, and provide a better experience for those who are taking part in sports and activity. A larger facility also allows for wider provision, for example disability sports, a greater range of sports clubs and more age targeted activity.

National and Local Strategy

Through the new sports centre, we will be looking to have a positive impact upon a number of the key performance indicators (KPI’s) of the Governments ‘Sporting Future – A New Strategy for an Active Nation’ policy paper.

KPI – Increase the percentage of the population taking part in sport and physical activity at least twice a month: A more welcoming facility with a range of activity and locally accessible gym, combined with targeted marketing will increase motivation and overall experiences. The centre will be somewhere people want to come to, and in turn increase individual participation.

KPI – Decrease in the percentage of people being physically inactive: Wider opportunities for all created by a new facility, with activities such as gym-based exercise that have been identified through Sport England Market Segmentation and consultation as those wanted by people in the local area.

KPI – Increase in the percentage of adults using outdoor space for exercise/health reasons: Increased awareness of a new, attractive facility through marketing and local knowledge will bring more people to the site, increase the chance of more people using the recreation park around the sports centre. Development of the football and cricket clubs at the site will also be enhanced with fit for purpose facilities.

KPI - Increase in the percentage of young people (11-18) with a positive attitude towards sport and being active: More opportunities through different sports centre sessions, clubs and a positive feeling of visiting a high-quality facility that is exciting and new.

The new facility project will look to align with the objectives of Sport England’s ‘Uniting the Movement’ Strategy. The key issues and themes the 10-year vision focuses on are;

Recover and Reinvent – The new centre will create a vibrant place for people to get moving, in a wide range of activity and sport.

Connecting Communities – The facility will improve the offer of living in the village, with a facility people want to use and which provides quality opportunities to take part in a range of different activities.

Positive Experiences for Children and Young People – The facility will provide greater space for activity for young people to take part in and also a better infrastructure for the Fleckney sports teams based at the centre to further develop and increase participation for young people and children.

Connecting with Health and Wellbeing – Increased activity opportunities for all ensures that there is a viable option for local people to use physical activity and sport as a means to stay both physically and mentally healthy at all ages.

Active Environments – A new centre presents the high-quality venue that is required to provide sport and activity for all for the long term.

Local Facility Provision

The Harborough District Council ‘Built Sports Facilities’ strategy sets out that there should be a provision of 0.3 sq m per person for village halls and community centres, of which Fleckney sports centre is currently classed. Within the village there is currently the following facility provision:

Fleckney Sports Centre: 400m2 approx.

Fleckney Village Hall: 510m2 approx.

Fleckney Silver Band Hall: 120m2 approx.

Fleckney Scouts Hut: 140m2 approx.

Total: 1170m2 approx.

The 2021 census says that Fleckney has a population of 4900 meaning the village should have provision of 1470m2 for village halls and community centres. It must be taken in to account also that this population is increasing quickly due to a number of new housing developments since the last census data was collected. This shows that Fleckney does not currently have the footprint of provisioned area as expressed in the strategy.

The Harborough strategy also sets out that facilities should meet modern standards in terms of aspects such as health and safety and energy efficiency. The present building requires constant maintenance to safety and energy systems, and items such as heaters are aging and inadequate.

Market Segmentation

Through the use of Sport England’s market segmentation tool, we are able to identify the make-up of potential users for a new sports centre in the local area. Within a 10km radius of the sports centre site, the following are the dominant groups of people, which will be important for consideration when providing an activity offer;

- Phillip: Aged 46 – 55, married with children. Popular activities include cycling, keep fit/gym and football. This groups participation rates are above the national average and the group is considered as ‘sporty’.

- Tim: Aged 26 – 45, stays active and takes part in sport on a regular basis. Similarly, to Phillip, they enjoy activities such as cycling, keep fit/gym and football. A higher-than-average number of this group are a part of clubs and would like to take part in more activity.

- Elsie and Arnold: Aged 66+, retired singles and predominately female. This group are likely to be unable to travel far and need opportunities within a short walking distance. Their main reasons for taking part in activity is for enjoyment, keeping fit and socialising. The main sports to take part in for this group are keep fit/gym and swimming.

- Roger and Joy: Aged 56 – 65, early retirement who are slightly less active than the average adult population. 44% of this group would like to do more sport, with keep fit/gym and swimming being the sports they would most like to do more of.

When the radius is increased to 16km from the sports centre site (Around 20 minutes’ drive), there is a more even spread of market segmentation groups as this encompasses a large area of Leicester City towards the North.

From this market segmentation, we can see that it is important to cater for a wide range of age groups in the local area. There is also a need for local keep fit and gym-based exercise which is currently very limited in the immediate geographical area.

Local Facilities and Opportunities

Currently within Fleckney there are a small number of other facilities that add to the activity offer of the village. These include;

- Fleckney Village Hall – Used for Pre-school and early years groups as well as Exercise classes.

- DrummonDance Facility – Dance school facility that can be hired to run exercise classes and parties.

- Fleckney Baptist Church – Pre-school and early teens activity.

Beyond Fleckney, the nearest Leisure Centres are;

- Market Harborough Leisure Centre (4 court sports hall, gym and swimming pool): Around a 20-minute drive each way.

- Broughton Astley Leisure Centre (4 court sports hall, gym and all weather pitch): Around a 20-minute drive each way.

- Lutterworth Leisure Centre (4 court sports hall, swimming pool and gym): Around a 20-minute drive each way.

Whilst these centres provide a range of facilities, it would amount to a 40-to-50-minute travel time on each visit for those living in Fleckney and would not be possible for those without transport.

Other local facilities based within schools and commercial gyms include;

- Kibworth High School (4 court sports hall and all-weather pitch)

- Gartree High School (3 court sports hall)

- Parklands Leisure Centre – Oadby (gym, swimming pool and sports hall)

- The Gym - Oadby

- Snap Fitness Gym - Market Harborough

- Evolution Fitness Gym - Wigston

In particular there is a clear lack of accessible gym/fitness suite options to those living in the Fleckney area.

Key Objectives of the New Facility

- Increase levels of participation in sports and physical activity amongst local residents.

- Use sport and physical activity as a vehicle to improve the physical and mental health and wellbeing of local residents.

- To increase the range of sport and physical activity opportunities available to local residents.

- Provide opportunities for the whole community, no matter what age, gender or background.

- Provide local sports clubs with the fit for purpose facilities required to expand their offer.

- Create a welcoming atmosphere within the facility to engage the community.

Section 3: Consultation

Consultation

To gauge the need and what was wanted from a new sports centre by the community, a survey was run to gather data around key topics, both on how the centre is currently used and what features would be key to making a new centre successful.

The survey was run both online and in paper form, being advertised through the local magazine, notice boards, the sports centre and Parish Council websites, social media and the community library.

Data was collected from 278 respondents.

Question 1 – To what extent do you agree or disagree with the following statement; ‘I would like to see a new Sports Centre in Fleckney.’

94.95% of responses were positive (strongly agree or agree) towards the new centre. This gives a clear indication that a new sports centre would be seen as a positive for the community.

Question 2 – If you use the sports centre, how do you travel?

This question allowed us to gain insight into how people like to travel to the centre. The main mode of travel was on foot, with 61.56% of the responses, with a further 33.09% who travel to the centre by car. This high percentage of those travelling on foot shows that it is important to have a facility within a close distance to make it accessible.

Question 3 – How convenient do you find the location of the sports centre?

88.12% of respondents said the sports centre is in a very convenient or fairly convenient location to access. This shows that the new centre which would be located on the same site would be in an accessible position for those in the local area.

Question 4 – Would you like to take part in more sport/physical activity?

82% answered that they would like to do more sport or physical activity, with a further 16% saying they would maybe like to do more. The new sports centre would bring the opportunity to take part in a wider range of activities and also access to fitness workouts through the fitness suite.

Question 5 – Which of the following would encourage you to use the sports centre more often?

This question offered a range of options that may make a new centre more attractive, and encourage people to use it. The top responses given were:

- Fitness Suite (205 responses)

- Improved Toilets/Changing Facilities (140 responses)

- Reception Area with Seating and Drinks/Snacks (131 responses)

- Larger Sports Hall (126 responses)

With the considerable travel time to the nearest fitness suite/gym, the responses show that this would be a very attractive facility for the local community. The high responses for toilets, changing facilities and Reception area also highlight the required improvements to the currently aging and unattractive facilities available.

Question 6 – Which sports/activities would you like to take part in at a new sports centre?

A number of potential sports and activities were listed for respondents to show what they would be interested to take part in if the opportunity was available. The top answers were:

- Fitness Suite/Gym (204 responses)

- Exercise Classes e.g. Zumba/Step Aerobics (140 responses)

- Yoga (109 responses)

- Badminton (105 responses)

There is a demand for fitness-based exercise in the area as shown by the high number of responses for gym and exercise classes, with circuit training also gaining interest (82 responses). Badminton was also high up in the responses and has been an ever-popular sport at the current centre. Due to there only currently being one court at the centre, it has been difficult to implement open badminton sessions or develop any type of club as there is not the required space.

Question 7 – How likely are you to use a new sports centre compared with the existing facility?

88.2% of respondents said they would be more likely to use a new centre than they would currently use the facilities in place. This is a positive piece of data when looking to engage both new and current users to a new centre, and also suggests the possibility to have a strong impact on the participation levels of the local community.

Question 8 – How often are you likely to use the fitness suite in the new sports centre?

This question looked to understand the frequency of use for a potential fitness suite, with the main answer being 2 or 3 times per week (52.5% of respondents). There was a spread of answers between the options every day, once per week, occasionally and not at all (between 10% and 14% for each of these answers). This gives confidence that a fitness suite would allow for consistent health improvements for users who are looking to do regular exercise, and also offers those currently not doing a lot of exercise the opportunity to access local facilities.

Question 9 – When using the fitness suite, what would your preferred payment method be?

This question looked at the types of memberships that would be attractive to people who wanted to use the fitness suite. Monthly/annual membership with unlimited access and pay as you go options were by far the most popular options. This shows that it is important to offer a range of options that are affordable and available to all, whether this be for those who want to train consistently through the Year, or those who would like to visit the gym on occasion or when it is convenient for them.

Question 10 – If you currently travel outside the village to engage in sport and physical activity, where do you travel to?

From this data, the two main areas that people travel to from the village to access sport are Market Harborough and Oadby. Both of these areas take between 30-to-50-minute round trips to access by car, and for those without a car would only be accessible via bus on a fairly limited service from the village. This again highlights the limited access to a number of opportunities for sport and physical activity for the people of Fleckney.

Section 4: Proposed New Facility

Current Facilities and Activity Offer

Sports Hall

The centre has a growing offer of sports and physical activity opportunities for the local population, and is home to a number of thriving community clubs. In 2022 and 2023, the centre has held regular sessions for the following groups and activities;

Activity

Seniors Keep Fit

Lady Byron School PE Lessons

Multi Sports Session

HIIT Training

Fleckney Spinners Table Tennis Club

Tai Chi Qigong

Martial Arts Club

Tai Chi

Joint Flex and Core Workout

Children’s Indoor Football

Seniors Table Tennis

Seniors Badminton

Children’s Dodgeball

Toddlers Football Session

Step Aerobics and Abs Workout

Boxercise

Total Tone

In addition to these block bookings that have taken place, the centre also hosts the following on a regular basis;

Table Tennis Individual Hire

Badminton Individual Hire

School Holiday Camps

Birthday Party/Event Hire

Personal Training Sessions

Indoor Football (Fleckney Athletic Juniors)

Changing rooms used by Clubs including Fleckney Athletic FC, Fleckney Village Cricket Club, Fleckney Masters FC

Function Room use for meetings (for example council/club committees), Cricket Teas, Match Officials, Parties

All Weather Pitch

The all-weather pitch at the centre, in conjunction with the building facilities such as toilets and changing rooms, is used by a number of local junior and adult clubs. These include Fleckney Athletic Juniors (Under 6, U9, U11, U12, U13, U14 and U16 – 2022/23 Season), Fleckney Masters FC, Glen Villa Juniors and Adults (Based in Great Glen) and Welford Victoria FC. This is alongside a number of recreational groups from the local area and one-to-one/small group coaching sessions.

Grass Football Pitches and Cricket Pitch

The sports centre site is home to a number of grass football pitches and a cricket ground. These are used predominantly by Fleckney Athletic FC and Fleckney Village Cricket Club. Both these clubs have increased in terms of membership numbers and teams in recent times, and this is likely to continue with the increasing population of the local area.

Whilst it is exciting times for both clubs, the facilities at the sports centre are becoming more and more stretched to meet the needs of the clubs. Issues that are currently faced include:

- Inadequate number of changing facilities: With only 2 changing rooms available, if more than one football fixture or a mix of cricket and football fixtures are at home on the same day, this becomes very difficult, if not impossible, to host both fixtures. This was previously an issue for Fleckney Athletic men’s team who required exclusivity of the changing rooms due the level of competition they competed at.

- Toilet facilities: When a large number of junior teams are playing at the site on the same day, the limited number of toilets can be an issue. As the toilet facilities are quite old, they are liable to be out of order regularly and require frequent repairs.

- Limited function/event space: When the function room is required by either the cricket or football teams for teas or match officials, this means the room can be out of use for the whole day. Again, this can affect use for either of the clubs when both have home fixtures, and means no other events such as parties can take place.

As these clubs look to grow, these types of issues may mean that opportunities cannot be extended or alternative venues may have to be sourced outside of Fleckney which may lead to lower participation levels for those living in village.

New Facility Offer

The below plan shows the proposed new building layout. There are 2 proposed phases to these works, with phase 2 to be incorporated in the future when sufficient funding is available.

The new sports centre would provide the following additional or upgraded facilities;

3 Badminton court sized sports hall including auditorium provision (Phase 1)

Providing the opportunity for a wider range of activities, increased use of popular sports such as badminton and greater potential to develop clubs, including the ever-growing Fleckney Spinners Table Tennis Club. The hall will also be used as an auditorium for events such as theatrical plays.

25 Station Fitness Suite (Phase 1)

With very few locally accessible gyms and fitness suites, the 136 square meter suite will offer 25 stations and be an inclusive and easy to reach facility for those living in Fleckney and the surrounding areas. The fitness suite was the most mentioned facility people would like to see in the consultation undertaken.

Fitness/Dance Studio (Phase 2)

The fitness/dance studio provides an attractive facility for the provision of exercise classes including dance-based sessions such as Zumba, and also provides a fit for purpose dance space for the area which can be used by a wide range of groups.

Function Room (Phase 2)

This space will give the opportunity for a range of events such as meetings, parties and pop-up events in a modern and spacious room, replacing the currently dated and small meeting room.

New Changing and Toilet Facilities (Phase 1 and 2)

Highlighted as one of the main aspects that would make the new facility more attractive, brand new changing and toilet facilities would be provided, improving upon the current run-down toilet facilities that are available.

Welcoming Entrance, Reception and Community Area (Phase 1)

At present, the sports centre doesn’t have a reception area and the entrance is located at the back of the building which can be difficult to find. Without having a reception area, the facility does not feel welcoming and it can be unclear for customers on where to go and what is available.

Partners and Stakeholders

To ensure that the new centre is fit for purpose and meets the needs of the whole community, it is imperative to work with a number of partners and stakeholders to provide the right offer. Partners we would look to work with include:

- The Local Community

- Sports Clubs – Fleckney Athletic FC, Fleckney Village Cricket Club, Fleckney Spinners Table Tennis Club, Hart of Fleckney Bowls Club.

- Harborough District Council

- Local Groups and Activity Providers

- National Governing Bodies

- Sport England

- Active Together

- Voluntary Action LeicesterShire

Section 5: New Sports Centre Costings and Funding

New Sports Centre Costs

The below table shows the current cost projections of the new building project, up to date as of 1st January 2024;

| Item | Phase 1 Only | Total Scheme |
| --- | --- | --- |
| Ball Hall Building Cost | £2,075,000 | £2,450,000 |
| Sports Floor | £45,000 | £45,000 |
| Fixed Sports Equipment | £30,000 | £30,000 |
| Signage | £7,500 | £7,500 |
| Changing Benches | £12,500 | £12,500 |
| Folding Partition | n/a | £15,000 |
| Demolition and making good | £50,000 | £50,000 |
| Access/Paths/Parking | £70,000 | £70,000 |
| Retaining walls and ramps | £25,000 | £25,000 |
| Incoming Services | £30,000 | £30,000 |
| Landscaping and Planting | £10,000 | £10,000 |
| Fitness Suite fitting | £75,000 | £75,000 |
| Building Sub-Total | £2,430,000 | £2,820,000 |
| Surveys | £20,000 | £20,000 |
| Fees – Planning (3.5% to £2m & 2% over £2m) | £77,000 | £77,000 |
| Fees – Tender and Contract (6% to £2m & 2% over £2m) | £125,000 | £125,000 |
| Miscellaneous | £3,000 | £3,000 |
| Fees Sub-Total | £2,655,000 | £3,045,000 |
| Clients Contingency | £240,000 | £240,000 |
| Total | £2,895,000 | £3,285,000 |

New Sports Centre Funding

Potential funding for the new sports centre has been identified from a number of sources. These include:

Parish Council reserves: The Parish Council has earmarked £250,000 of reserves to be put towards the new sports centre.

Section 106 contributions: A maximum of around £1.4m on the assumption that all of the monies from the six sites in the village for community facilities and outdoor sports provision could be used for the new building and are actually received, i.e. the payment of the contributions are not delayed by developments not being completed. It would be prudent at this stage not to assume section 106 contributions in excess of £1m.

Borrowing: Part of the costs could be funded by borrowing from the PWLB. Based on current interest rates the annual cost of borrowing £250,000 repayable over 25 years, would be £17,864 per annum. Borrowing £1m would cost £71,456 per annum. To off-set the cost of borrowing, there would be an increase in Council Tax from new dwellings. On the assumption that the average band for new properties is D and that there are eventually approximately 600 new dwellings built, a £10 increase in the current level of Council Tax for parish purposes would generate an additional £60,500.

External Funding: To date no significant external funding sources have been identified, but this will become clearer as the business case has been finalised and applications can be submitted. Sport England has no funding streams currently available that align with the project.

Section 6: Financial Projection

2022 – 2023 Financial Year Income

In terms of income during 2022 – 2023, the centre had takings of £15,692.42. This income was made primarily through the hire of the sports hall, meeting room and changing rooms.

Large proportions of income are made through block bookings by groups and clubs such as Fleckney Spinners Table Tennis Club and Little Kickers football sessions. Other income comes from sources such as one-off bookings for activity hire (e.g., badminton and table tennis) and birthday parties.

2022 – 2023 Financial Year Expenditure

In the 2022 – 2023 financial year, the running costs of the sports centre came to £32,012.87.

The main contributors to this figure were:

- Premises Officer wages: £10,530.13

- Electricity: £8,373.87

- Cleaning: £4,450.37

- Alarms and security services: £2,497.67

Moving into the 2023 – 2024 financial year, prices on most cost codes are expected to rise in line with general inflation. An area that is likely to increase significantly is building maintenance, with the immediate need for replacement fire escape doors, repair or replacement of the outside veranda and several internal repairs and upgrades.

New Building Income and Opportunities

The new centre would provide a far wider range of opportunities to increase income across the centre. The new 3 badminton court sized sports hall would be a facility that could be widely utilised for a number of activities. The present hall can only be used by one group at a time, and is quite limited in the types of activity that can take place within it due to space and equipment.

For sports and activity, the new hall can be split into 3 different sections, allowing for different activities to take place at once. The added space is also a great opportunity for our current clubs to expand their provision, for example the table tennis club would have the area required to run recreational play and league fixtures concurrently.

The hall would present a perfect opportunity for new clubs also, especially in sports such as badminton which are currently popular at the centre, but are difficult to develop as only one game can be played at once.

The new hall will also be equipped to hold theatre productions and events. This opens up a completely new avenue of income and can also attract people to the centre who may not normally come to the site to use it for sports and activity reasons.

Another source of new income would be the addition of the fitness suite. The local area is limited in access to fitness suites and it is a facility that was shown through consultation that the community want. This facility will provide considerable income through memberships, day passes and residual income such as use of vending machines and café facilities.

New Building Expenditure

With the increased size of the sports centre, many utility costs will be raised significantly. The area likely to increase the most is electricity, with a larger sports hall to light and in particular the fitness suite that will be in use for long periods each day and will have a wide range of equipment, lighting and temperature control to power.

The centre will also require additional staffing especially for reception and the fitness suite. This may be in a mixed role to ensure reception is covered alongside current sports centre staff and customers will have someone they can come to around the use of the fitness suite.

Estimated Income and Expenditure of the New Building (Including residual cost of old building)

The figures in the below expenditure table are estimations based on the expected costs for the initial year of the new building being in use.

Expenditure Table – Year 1

| Area | Estimated Budget | Notes |
| --- | --- | --- |
| Staff and Training | £43,000 | Includes increased premises officer hours, training and a full-time gym assistant. |
| Building Maintenance and Cleaning | £18,000 | Increased size of building for maintenance and need for larger area cleaning on a regular basis. |
| Sports Equipment, Maintenance and Licenses | £13,600 | New sports equipment, maintenance of gym equipment and music licenses. |
| Utilities | £31,650 | Heavily increased electricity bill estimate, greater trade waste use and further utilities. |
| Advertising | £1,500 | Increased budget to market the fitness suite and bring in more bookings for the larger capacity hall. |
| Health and Safety Checks | £1,800 | Checks on areas such as fire extinguishers and emergency lighting. |
| Security | £3,900 | Larger alarm system and possibility of higher use of security services. |
| Office Equipment and Consumables | £750 | Larger use of items such as printers for additional facilities. |
| Miscellaneous | £4,120 | Includes costs for items such as vending machine hire. |
| Business Rates | £25,000 (Estimate) | Estimated business rate cost, when using the valuation of other local leisure facilities. |
| Total | £143,320 |  |

The income table estimates the potential income for the sports centre within the first year of operating.

Income Table – Year 1

| Area | Estimated Income | Notes |
| --- | --- | --- |
| Fitness Suite Monthly Memberships | £63,000 | 150 memberships at £35 per month |
| Fitness Suite Day Passes | £12,600 | 150 day passes per month at £7 each |
| Open Sessions / Forever Young Sessions | £4,000 | Additional open sessions alongside the current forever young. |
| Parties | £1,440 | Based on 24 parties at £60 each |
| Off Peak Hall Hire 9am – 6pm (Monday – Friday) | £18,000 | 5 hours of court hire per day at current £10 rate, based on 360 days per year |
| Peak Hall Hire 6pm – 10pm (Monday – Friday) and All-Day Weekends | £16,065 | Fully booked 6pm – 9pm weekdays / 3 hours per day Saturday and Sunday. Based on current £15 rate. (Includes Fleckney Spinners bookings) |
| Badminton and Table Tennis Private Hire | £4,000 | Double the current Badminton and table tennis individual hire with more, higher quality courts on offer. |
| Little Kickers Hire | £1,800 | Based on current bookings with the potential for more. |
| Vending Machine Income | £2,550 | Based on £50 income per week. |
| Alternative provision Hire | £20,000 | 5 days per week for 40 weeks at £100 per day |
| Total | £143,455 |  |

Further income opportunities are possible through avenues such as holiday camps which the centre currently hires out the artificial pitch for. As the new hall can be split, holiday camps could be run alongside normal weekly sessions and other hire.

Additionally, there is potential for having a café facility or the means to offer items such as hot drinks within the new building. This could be a good income stream throughout the day.